## Slide 1: Agile software development project

## Slide 2: Members
MATT CLARKE
EWAN DAVIES
BINBIN DING
DABIR HASAN RIZVI

## Slide 3: REQUIREMENTS FOR THE PROJECT
A high-quality software product which is specified, designed, implemented, verified and documented to professional standards
To use agile methods and practices
To demonstrate awareness of legal, social, ethical and professional issues relevant to the product and the agile process.

## Slide 4: requirements for the website
To produce software to support healthy eating for students
To develop a web site or web application that supports sharing of recipes, costed shopping lists, nutritional information and ‘how to’ cookery guidance.
Some basic information is to be provided to help the user get started
The user should be able to update all the information that is provided for example : prices and recipes according to their own taste.
We have roughly 6 weeks remaining or total of 46 days to finish.

## Slide 5: BASICS OF WEB DEVELOPMENT
Dividing this project into 4 parts:
Basic Front-End Development - Binbin
HTML
CSS
JAVASCRIPT
Tools Required - Dabir
Package Manager
Build Tools
Version Control
Additional Front-End Development – Ewan and Binbin
SAAS
Responsive design
Javascript framework
Basic Back-End Development – Matt and Ewan(if needed)
Server
Programming Language
Database

## Slide 6: Basic front-end development
HTML
Consists of texts and tags
Tags are used to modify texts, add links, break our page into sections and add classes to apply style to. We can also use stand-alone tags to load additional assets i.e., image or additional files which can be a CSS file. Script tag can be used to load JavaScript files from the sever.
CSS
To add styling to html format. It is done through selectors and attributes.
Javascript
To respond to input from the user.
It can let us talk to server without loading the page and authorizing the user.

## Slide 7: ADDITIONAL FRONT-END DEVELOPMENT
SASS
Extension of CSS to make writing style more initiative and modular.
Responsive Design
Ensures that the page looks good on all devices like desktop/tablets and phones.
Javascript Framework
We will use React
Comes with pre-built structures and components that can make us build app quicker

## Slide 8: Tools required
Version Control
To track of every change/updates we make to the application and store every version of it so that we can always trackback if something goes wrong.
We will use Github.
Build Tools
Used to run tasks and process files. Can be used to compile SASS files to CSS
Can be used to run a local web server. We can use GULP
Package Manager
Online collections of open-source software to use.
We can use npmjs

## Slide 9: Basic Back-end development
Server
To store website files, databases and other components.
If we don’t want to use the server, we still need some kind of web server to store website files and we can use AWS which is a serverless provider.
Programming language
On the server, we need to use a programming language to write the functions and logic for the application and server will compile the code and conveys the result back to the client. We are using JAVA.
Databases
To store information on your server for your website. We will use SQL- postgres. It is used to read, create, update and delete data.
To talk to databases backend uses ORM which gives us more semantic ways to query our databases to add to it or so on.

## Slide 10: API AND DATA TRANSFER
To standardize a way for front-end and back-end to communicate with each other we use API (since they can be in different languages) . We can use rest API.

## Slide 11: Agile methodology using scrum

## Slide 12: Scrum (Sprint)
Plan
Build
Test
Review

## Slide 13: User stories
As a seller I should be able to get the website running.
As a user I should be able to find quick and healthy recipes for students.
As a user I should be able to share recipes.
As a user I should be able to modify recipes according to my needs.
As a user I should be able to update the costed shopping list.
As a user I should have the information about allergens and whether the recipe is Vegetarian/ vegan or non vegetarian.
As a user I should have nutrition information about each recipes.
As a user I should be able to browse home page and about page.

## Slide 14: PRODUCT BACKLOG
As a | I want to | So that | Priority | Sprint Assignment | Status
Developer | Set up the structure of the website | I can start working on the details for the website. | Must | #1 | Done
User | Find quick and easy recipe Check information about recipe Check nutrition information about the recipe. Share recipe Modify recipe according to my taste Update costed shopping list | I can decide on what to eat. I can decide whether the recipe has allergens or if it is vegan/non-vegetarian or vegetarian recipe. I can decide what kind of recipe they want to cook. Whether a protein rich recipe or low-fat recipe etc. I can share it to my friends/family if I like the recipe If I don’t want an ingredient used in the recipe or if I think I can make the recipe better, I should be able to modify according to my choice. I can keep the prices of the ingredients up-to date. | Must Should Should Could Could Should | #2 #3 #3 #3 #4 #4 | WIP TBS TBS TBS TBS TBS

## Slide 15: Sprint Backlog
User Story | Tasks | Owner/Asignee | Estimated effort (hr) | Status
As a seller I must Set up the structure of the website so that we can start working on the details for the website. | Design the Basic UI of the home page Setup Version Control(GIT) Connection testing/Database Drafting/ Sampling ingredients Setup the server and connect the front end to back end. | Developer-1 Developer-2(PO) Developer-3(SM) Developer-4 | 10 0.5 2 10 | Done Done Done WIP
As a user I must Find quick and easy recipe so that I can decide on what to eat. | Content for the recipe page Basic Interaction with the UI | Developer -2(PO) Developer -1 | 5 5 | Done WIP
As a user I should Check the information about recipe so that I can decide whether the recipe has allergens or if it is vegan/non-vegetarian or vegetarian recipe. | Set up relevant tables and implement framework for dietary requirements and import onto the database (Matt) | 1. Developer- 3 | 10 | Done
As a user I should be able to modify recipes according to my needs. | Set up relevant buttons in front end to edit recipe (steps, Ingredients, cook time, serves). Create javascript to modify the recipe in database. | Developer -1 Developer -4 | 3 5 | Done TBS
As a user I should be able to share recipes. | Code to share the recipe Create a share button on front end | Developer – 2 Developer -1 | 3 ½ | TBS TBS
As a user I should have nutrition information about each recipes. | 1. Set up the relevant table about nutrition information of each ingredients used in the recipe | Developer – 3 | 2 | TBS
As a user I should be able to update the costed shopping list. | Add the information for costed shopping list and add an edit button Code to modify costed shopping list Set up relevant tables with ingredients prices | Developer -1 Developer -4 Developer - 3 | 2 1 3 | TBS TBS TBS
As a user I should be able to browse home page and about page. | Structure for the page Contents for the page | Developer -1 Developer- 3 | 1 2 | Done TBS

## Slide 16: Things to do
Share recipes - BINBIN
Add a tick for vegetarian/vegan/ allergens - BINBIN
Able to edit recipe(every single thing in the recipe) - EWAN
Nutrition Information according to the recipe used
Costed shopping list according to the quantity used